We are now building a serious MVP.

Goal:

Backtesting + Paper Trading platform for
NIFTY 50 and
BANKNIFTY
with scalable architecture for stocks later.

Stack (100% free):

- Frontend → Next.js (Vercel free)

- Backend → NestJS (Render free)

- DB → Neon PostgreSQL free

- Charts → Recharts

- ORM → Prisma

- GitHub → version control + deploy

Design goal:
Simple UI. Clean schema. Scalable later.

🗺 14-Day Execution Roadmap (Clean & Optimized)

No fluff. No overengineering.
Each day has clear output.

🟢 WEEK 1 — FOUNDATION + DATA PIPELINE

✅ Day 1 — Project Setup + GitHub + DB

Goal: Running backend + connected Neon DB.

Tasks:

- Create GitHub repo:

options-mvp

- Setup Backend:

  - Install Node LTS

  - Create NestJS app

  - Install Prisma

  - Connect to Neon DB

- Setup Prisma schema (empty for now)

- Push to GitHub

- Deploy backend to Render (free)

Output:

- Live backend URL

- Connected DB

- CI working

✅ Day 2 — Final Database Schema

Design these models:

- Instrument (NIFTY / BANKNIFTY)

- OptionContract

- OptionPriceMinute

- PaperTrade

- TradeLeg

Add composite indexes.

Run migration.

Output:

- Production-ready DB schema

- No JSON blobs

- Indexed correctly

✅ Day 3 — Market Data Collector Architecture

Goal: Build service that:

- Fetches option chain

- Identifies ATM

- Filters ±10 strikes

- Prepares clean contract objects

Do NOT store yet.
Just console log structured output.

Output:

- Clean structured market data every 60 seconds.

✅ Day 4 — 1-Minute Candle Engine

This is critical.

Build logic:

If minute exists:

- Update high/low/close

If not:

- Insert new row

Add upsert logic.

Output:

- DB storing clean 1-min candles.

✅ Day 5 — Scheduler + Automation

Use:

- node-cron

Run data collector every 60 seconds.

Test for:

- 1 trading hour

Verify:

- Rows inserted correctly

- No duplication

- Performance stable

Output:

- Autonomous data pipeline running.

✅ Day 6 — Backtesting Query Engine

Build service:

Inputs:

- contractId

- date range

Returns:

- minute candle array

Optimize query.

Add API endpoint:

GET /backtest/data

Output:

- API returning historical candles.

✅ Day 7 — Basic Frontend Setup

Create Next.js app.

Install:

- Tailwind

- Recharts

- Axios

Deploy to Vercel.

Output:

- Blank deployed frontend.

🟢 WEEK 2 — UI + BACKTEST + PAPER TRADING

✅ Day 8 — Chart Component

Create:

- Candlestick chart (Recharts)

- Fetch backtest data from backend

- Display simple chart

Keep UI ultra clean.

Output:

- Chart rendering historical data.

✅ Day 9 — Contract Selector UI

Add:

- Dropdown: NIFTY / BANKNIFTY

- Strike selector

- Expiry selector

- Date range picker

On submit:

- Fetch data

Output:

- Dynamic chart loading.

✅ Day 10 — Paper Trade Engine (Backend)

Create models:

PaperTrade
TradeLeg

Logic:

User enters:

- Buy/Sell

- Qty

- Entry price

System calculates:

- MTM using live candle

- Net P/L

Add API:

POST /paper-trade
GET /paper-trade/:id

Output:

- Backend P/L engine ready.

✅ Day 11 — Paper Trade UI

Add:

- Add leg form

- Table of active legs

- Live P/L display

Keep simple.
No animations.

Output:

- Functional paper trading UI.

✅ Day 12 — Payoff Graph

Using Recharts:

- X-axis: underlying price

- Y-axis: P/L

- Combine legs

Simple static payoff for expiry.

Output:

- Working payoff graph like Sensibull basic version.

✅ Day 13 — Performance Optimization

Critical checks:

- Query time under 300ms

- Index scan confirmed

- Remove unnecessary API calls

- Add basic caching (in-memory)

Test:

- 1 month query

- 6 month query

Output:

- Stable and responsive MVP.

✅ Day 14 — Polish + Cleanup

- Clean UI spacing

- Add loading states

- Add error handling

- Add README

- Clean env variables

- Final GitHub commit

- Redeploy

Output:
🎉 Live MVP:

- Historical backtest

- Paper trading

- Payoff graph

- 1-minute data storage

- Fully free infra

🧠 What You’ll Have After 14 Days

A mini version of:

- Sensibull-style payoff

- Algotest-style backtest

- Manual paper trading

- Expandable architecture

But only for:

- NIFTY

- BANKNIFTY

- Nearest expiry

- ATM ±10 strikes

Clean and scalable.

🚀 After MVP (Future Expansion)

Because we designed correctly, you can later add:

- Stock options

- Strategy builder

- Greeks calculation engine

- Multi-user login

- Live websocket streaming

- TimescaleDB migration

- Paid plans

Without rewriting architecture.

✅ DAY 1 — Project Setup + GitHub + DB + Deployment

Goal:
Production-ready backend running on Render, connected to Neon

🔷 STEP 0 — Final Architecture Decision

You chose:

- Repo name: babsha

- Backend inside /backend

- Future frontend inside /frontend

- Fully free stack

- Expandable architecture

Final structure:

babsha/
 ├── backend/
 └── .gitignore

🔷 STEP 1 — Install Required Tools (Local Machine)

1️⃣ Install Node LTS

Download & install Node LTS from official site.

Verify:

node -v
npm -v

Both should print versions.

2️⃣ Install Git (If not installed)

Verify:

git --version

🔷 STEP 2 — Create Project Folder

Create root folder:

mkdir babsha
cd babsha

🔷 STEP 3 — Initialize Git

git init

Create root .gitignore:

node_modules
backend/node_modules
dist
backend/dist
.env

🔷 STEP 4 — Create NestJS Backend

Inside babsha:

npx @nestjs/cli new backend

Choose:

- Package manager → npm

Then:

cd backend
npm run start:dev

Confirm app runs on:

http://localhost:3000

Stop server (Ctrl+C).

🔷 STEP 5 — Install Prisma

Inside backend:

npm install prisma @prisma/client

Initialize Prisma:

npx prisma init

It creates:

backend/prisma/schema.prisma
backend/.env

🔷 STEP 6 — Create Neon Database

Go to Neon

- Create free account

- Create new project

- Copy connection string

Example:

postgresql://user:password@ep-xxx.ap-southeast-1.aws.neon.tech/dbname?sslmode=require

🔷 STEP 7 — Connect Prisma to Neon

Open:

backend/.env

Paste:

DATABASE_URL="your_neon_url_here"

Open:

backend/prisma/schema.prisma

Ensure:

datasource db {
  provider = "postgresql"
  url      = env("DATABASE_URL")
}

Test connection:

npx prisma generate

If no error → DB connected.

🔷 STEP 8 — Test Production Build Locally

Inside backend:

npm run build
node dist/main.js

Open:

http://localhost:3000

Works → Good.

Stop server.

🔷 STEP 9 — Push to GitHub

1️⃣ Create Repo on GitHub

Name: babsha

Do NOT initialize with README.

2️⃣ Connect Local Repo

Inside root babsha:

git add .
git commit -m "Initial backend setup"
git branch -M main
git remote add origin https://github.com/your-username/babsha.git
git push -u origin main

Confirm on GitHub:

- No node_modules

- No dist

🔷 STEP 10 — Deploy to Render

Go to Render

1️⃣ New Web Service

Connect GitHub repo: babsha

2️⃣ Configuration

| Setting | Value |
| --- | --- |
| Root Directory | backend |
| Runtime | Node |
| Build Command | npm install && npm run build |
| Start Command | node dist/main.js |
| Instance Type | Free |

3️⃣ Add Environment Variable

Key:

DATABASE_URL

Value:
Paste Neon connection string.

4️⃣ Deploy

Wait 2–3 minutes.

You should see:

Build succeeded
Deploy live

🔷 STEP 11 — Test Production URL

Open:

https://your-service-name.onrender.com

If Nest default message appears → Day 1 Success.

🏁 Final Output of Day 1

You now have:

- ✅ Live production backend

- ✅ PostgreSQL cloud database

- ✅ CI/CD auto deploy

- ✅ Clean git setup

- ✅ Scalable folder structure

- ✅ Linux-safe deployment

- ✅ No Windows permission issues

- ✅ Future-ready architecture

🧠 Why This Setup Is Powerful

This foundation supports:

- Auth system

- Option contracts storage

- Live option data storage (2 years scalable)

- Backtesting engine

- Paper trading

- Greeks engine

- Broker integration layer later

- Multi-index support (NIFTY / BANKNIFTY now, stocks later)

Without refactoring.

🎯 Day 1 Status Check

Confirm:

- Does your Render URL open?

- Does npm run start:dev work locally?

- Does npx prisma generate run without error?

If yes → Day 1 is fully complete.